SAJHA Intelligence Platform

REQ-14: Middleware Hardening Phase 2 & Persistent Memory

Pending Implementation

Version:  1.0 — Initial

Date:  2026-04-05

Branch:  feature/middleware-phase2 (off main, after REQ-13 merges)

Depends On:  REQ-13 (middleware chain), REQ-07 (PostgreSQL)

Author:  SAJHA Engineering

Five middlewares deferred from REQ-13 DeerFlow analysis, implemented as Phase 2.

# 1. Background

## 1.1 What REQ-13 Delivered

REQ-13 built four middlewares and the full multi-agent execution framework. The middleware chain after REQ-13:

mw = [

DanglingToolCallMiddleware(),     # fix orphaned tool_calls

SummarisationMiddleware(),         # compress long conversations

MessageTrimmer(),                  # hard char-limit fallback

# ← position 4: reserved for MemoryMiddleware (this REQ)

LoopDetectionMiddleware(),         # detect repeated tool calls

ToolErrorHandlingMiddleware(),     # catch tool exceptions

]

## 1.2 Five Gaps Identified

During the DeerFlow 2.0 analysis for REQ-13, five additional middleware patterns were identified but deferred to keep REQ-13 scope tight:

| Middleware | Gap It Fills | Hook |
| --- | --- | --- |
| MemoryMiddleware | Agent has no memory between sessions — every query starts cold | wrap_model_call |
| RetryMiddleware | Transient SAJHA failures (429, 503) kill the run permanently | wrap_tool_call |
| TokenBudgetMiddleware | No proactive cost control — agent burns tokens until Summarisation reacts | wrap_model_call |
| HumanInTheLoopMiddleware | LangGraph's GraphBubbleUp is re-raised but no admin-configurable trigger or UI | after_model |
| AuditMiddleware | No persistent record of tool calls, model responses, or errors for compliance | all hooks |

## 1.3 Updated Middleware Chain After REQ-14

mw = [

DanglingToolCallMiddleware(),     # REQ-13: fix orphaned tool_calls

SummarisationMiddleware(),         # existing: compress long conversations

MessageTrimmer(),                  # existing: hard char-limit fallback

MemoryMiddleware(),               # REQ-14: inject cross-session memories

TokenBudgetMiddleware(),           # REQ-14: proactive cost control

RetryMiddleware(),                 # REQ-14: retry transient tool failures

LoopDetectionMiddleware(),         # REQ-13: detect repeated tool calls

ToolErrorHandlingMiddleware(),     # REQ-13: catch non-retryable errors

HumanInTheLoopMiddleware(),        # REQ-14: pause for admin-configured approvals

AuditMiddleware(),                 # REQ-14: log all events to PostgreSQL

]

RetryMiddleware sits before ToolErrorHandlingMiddleware intentionally — it retries transient failures first; ToolErrorHandlingMiddleware catches what remains after retries are exhausted.

# 2. Component 1 — MemoryMiddleware (Persistent Cross-Session Memory)

The largest and most impactful component. Gives the agent a persistent memory of past conversations scoped per user per worker — so users don't repeat context every session.

## 2.1 Storage Schema

Database: PostgreSQL (REQ-07).  Extension required: pgvector

CREATE TABLE memory_entries (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

worker_id       TEXT NOT NULL,

user_id         TEXT NOT NULL,

session_id      TEXT NOT NULL,

content         TEXT NOT NULL,          -- extracted memory fact

embedding       vector(1536),            -- OpenAI/Anthropic embedding

importance      FLOAT DEFAULT 0.5,       -- 0.0–1.0, set by extraction LLM

created_at      TIMESTAMPTZ DEFAULT now(),

last_accessed   TIMESTAMPTZ DEFAULT now(),

expires_at      TIMESTAMPTZ,             -- NULL = no expiry

source_summary  TEXT                     -- brief context of origin query

);

CREATE INDEX ON memory_entries USING ivfflat (embedding vector_cosine_ops);

CREATE INDEX ON memory_entries (worker_id, user_id, expires_at);

## 2.2 Memory Extraction (Post-Conversation)

At the end of each conversation, a background task makes a single LLM call (not part of the agent run) to extract worth-remembering facts. This is the DeerFlow-inspired pattern — the LLM itself decides what is worth storing.

Extraction prompt template:

Given this conversation, extract 0–5 facts worth remembering for future sessions.

Return JSON array. Each item: {"content": "...", "importance": 0.0–1.0}.

Only extract facts that would change how you respond to this user in future queries.

Examples worth storing:

- User prefers tables over prose for risk summaries

- Goldman Sachs CCR exposure was $2.1B as of 2026-Q1

- User is focused on OSFI B-20 compliance for 2026 submissions

Examples NOT worth storing:

- User said hello

- You listed 6 tools

- A query returned no results

Extracted facts are embedded (text-embedding-3-small) and stored in memory_entries. Triggered as a FastAPI BackgroundTask at conversation end — does not block the SSE response.

## 2.3 Memory Retrieval (Pre-Model-Call)

Hook: wrap_model_call / awrap_model_call

Before each LLM call, MemoryMiddleware retrieves top-K most relevant memories for the current query using cosine similarity on the query embedding. Retrieved memories are prepended to the system prompt:

=== MEMORIES FROM PAST SESSIONS ===

(Recalled based on relevance to this query)

- [2026-03-15] Goldman Sachs CCR net MTM was $2.1B, limit util 87%

- [2026-02-20] User prefers structured tables with limit utilisation %

- [2026-01-10] User is tracking OSFI B-20 compliance deadline Q3 2026

Use these memories as context. Do not repeat them unless directly relevant.

=== END MEMORIES ===

Retrieval parameters (configurable per worker):

- max_memories_per_query  — default 5, max 10

- min_similarity  — cosine similarity threshold, default 0.75

- memory_ttl_days  — default 90. Memories older than TTL are excluded from retrieval and cleaned up nightly

## 2.4 Sub-Agent Memory Access

- Sub-agents can READ memories (same worker_id + user_id scope)

- Sub-agents cannot WRITE memories — only the lead agent's conversation triggers extraction

- This prevents sub-agent ephemeral reasoning from polluting long-term memory

## 2.5 Worker Config Extension

File: agent_server.py  —  WorkerUpdateRequest

enable_memory: Optional[bool] = False        # opt-in per worker

memory_ttl_days: Optional[int] = 90

max_memories_per_query: Optional[int] = 5

min_memory_similarity: Optional[float] = 0.75

## 2.6 Admin UI

New collapsible "Memory" section in Worker Config panel (admin.html), shown only when enable_memory is toggled on. Fields: TTL (days), Max memories per query, Similarity threshold. Memory can be cleared per-user or all-users via an admin action button.

# 3. Component 2 — RetryMiddleware

File: agent/middlewares/retry.py  (~90 lines)    Hook: wrap_tool_call / awrap_tool_call

## 3.1 Problem

SAJHA MCP tools make HTTP calls that fail transiently — rate limits (429), service restarts (503), brief network drops. Currently ToolErrorHandlingMiddleware catches these and returns an error ToolMessage immediately, which the agent treats as a real failure and changes its reasoning accordingly. These failures are recoverable in seconds.

## 3.2 Fix

Wrap every tool call with exponential backoff retry before the error reaches ToolErrorHandlingMiddleware:

Attempt 1  → fail (HTTP 429)

Wait 1s

Attempt 2  → fail (HTTP 503)

Wait 2s

Attempt 3  → success  ← most transient failures recover here

or → fail   → raise to ToolErrorHandlingMiddleware

Retry conditions:

- Retryable: HTTP 429, 503, 502, network timeout, connection reset

- Not retryable: HTTP 4xx client errors, GraphBubbleUp (HITL interrupt), tool validation errors

- Max attempts: 3 (configurable per worker via max_tool_retries)

- Backoff: 1s, 2s, 4s (exponential, jitter ±200ms)

On final failure after all retries: re-raises the exception for ToolErrorHandlingMiddleware to catch and convert to an error ToolMessage as before. From the agent's perspective, tool failure handling is unchanged — it just happens less often.

# 4. Component 3 — TokenBudgetMiddleware

File: agent/middlewares/token_budget.py  (~120 lines)    Hook: wrap_model_call / awrap_model_call

## 4.1 Problem

Currently the platform reacts to token usage — Summarisation fires at 180K, MessageTrimmer at 800K. There is no per-query budget ceiling and no early warning. A runaway agent can consume tens of thousands of tokens before any intervention.

## 4.2 Fix

Proactive per-query token budget enforced before each LLM call:

# Before each model call, check running token count for this query

if tokens_used >= budget:

# Force terminate — return synthetic AIMessage with graceful summary

raise BudgetExceededError(used=tokens_used, budget=budget)

elif tokens_used >= budget * 0.80:

# Warn — embed notice in the upcoming model call

system_prompt += f"\n[BUDGET WARNING: {tokens_remaining} tokens remaining. Wrap up soon.]"

Token counting uses the Anthropic usage fields returned in each model response (input_tokens + output_tokens, accumulated per query in thread-local storage). No external tokeniser dependency.

Worker config fields:

- max_tokens_per_query  — default None (no limit). Admin sets a ceiling per worker

- token_budget_warn_pct  — default 0.80 (80%). Warning threshold as fraction of budget

When budget is exceeded: the agent run ends gracefully. The lead agent receives a BudgetExceeded ToolMessage instructing it to synthesise with whatever context it has. The SSE stream emits a budget_exceeded event for the frontend to display a notice.

# 5. Component 4 — HumanInTheLoopMiddleware

File: agent/middlewares/hitl.py  (~160 lines)    Hook: after_model / aafter_model

## 5.1 Problem

LangGraph's GraphBubbleUp signal is already re-raised by ToolErrorHandlingMiddleware, but there is no admin-configurable trigger system, no frontend confirmation UI, and no timeout handling. HITL requires end-to-end wiring.

## 5.2 Trigger Configuration

Admin configures HITL triggers per worker in workers.json as a list of tool name patterns. When the model response includes a tool_call matching a trigger pattern, the run pauses before the tool executes:

// workers.json — new field

{

"hitl_triggers": [

"execute_trade_*",

"send_email_*",

"delete_*",

"submit_regulatory_*"

],

"hitl_timeout_seconds": 300

}

Patterns use fnmatch glob matching (same as task() tool filters). Empty list = HITL disabled.

## 5.3 Flow

1. Model responds with tool_call matching a hitl_trigger pattern

2. HumanInTheLoopMiddleware intercepts in after_model hook

3. Emit SSE event: {"type": "hitl_required", "tool": "execute_trade_gsib",

"args": {...}, "hitl_id": "abc123", "timeout": 300}

4. Agent run PAUSES — stored in hitl_pending_registry[hitl_id]

5. Frontend shows approval dialog with tool name + args preview

6a. User approves → POST /api/chat/hitl-response {hitl_id, approved: true}

→ agent resumes, tool executes normally

6b. User rejects  → POST /api/chat/hitl-response {hitl_id, approved: false}

→ tool_call stripped from AIMessage, agent receives rejection ToolMessage

6c. Timeout       → auto-reject after hitl_timeout_seconds

→ same as user rejection + SSE event: {"type": "hitl_timed_out", ...}

## 5.4 Frontend

New modal dialog in mcp-agent.html triggered by hitl_required SSE event. Shows: tool name, formatted args, Approve and Reject buttons, countdown timer. Submits to POST /api/chat/hitl-response. The chat input is disabled while HITL is pending.

## 5.5 WorkerUpdateRequest Extension

hitl_triggers: Optional[list[str]] = None    # glob patterns, empty = disabled

hitl_timeout_seconds: Optional[int] = 300

# 6. Component 5 — AuditMiddleware

File: agent/middlewares/audit.py  (~140 lines)    Hook: all hooks (wrap_model_call, after_model, wrap_tool_call)

## 6.1 Problem

There is no persistent record of what the agent did — which tools it called, what arguments it used, what the model responded, or what errors occurred. For a financial platform this is a compliance gap. Debugging is log-only with no queryable history.

## 6.2 Storage Schema

CREATE TABLE audit_log (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id    TEXT NOT NULL,

worker_id     TEXT NOT NULL,

user_id       TEXT NOT NULL,

event_type    TEXT NOT NULL,    -- model_call, tool_call, tool_result, error

event_seq     INT NOT NULL,     -- ordering within session

tool_name     TEXT,             -- populated for tool_call / tool_result

tool_args     JSONB,

tool_result   TEXT,             -- truncated to 2000 chars

model_tokens  INT,              -- input + output tokens for model_call events

error_msg     TEXT,

duration_ms   INT,              -- tool execution time

created_at    TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX ON audit_log (worker_id, user_id, created_at);

CREATE INDEX ON audit_log (session_id);

## 6.3 What Gets Logged

| Event Type | Logged Fields | Hook |
| --- | --- | --- |
| model_call | input token count, message count, memory_injected flag | wrap_model_call (before) |
| model_response | output tokens, tool_calls count, loop_warning flag | after_model |
| tool_call | tool_name, args (redacted if sensitive), duration_ms | wrap_tool_call (before) |
| tool_result | result truncated to 2000 chars, success/error status | wrap_tool_call (after) |
| tool_retry | tool_name, attempt number, error that caused retry | RetryMiddleware callback |
| hitl_triggered | tool_name, args, hitl_id, outcome (approved/rejected/timeout) | HumanInTheLoopMiddleware |
| budget_exceeded | tokens_used, budget, pct_used | TokenBudgetMiddleware |

Sensitive tool args (passwords, API keys, PII patterns) are redacted before storage using a configurable regex list in application.properties.

## 6.4 Retention and Cleanup

- audit_retention_days  — configurable per worker, default 365. Nightly cleanup job deletes expired rows.

- Admin can manually purge a specific session or user's audit trail via the admin panel.

## 6.5 Admin Audit Log Viewer

New tab "Audit Log" in admin.html. Filterable by worker, user, date range, event type. Shows paginated table with session drill-down. Read-only. Exportable to CSV.

# 7. Implementation Stories

## Phase 0 — Branch

| ID | Description |
| --- | --- |
| S0 | Create feature/middleware-phase2 branch off main (after REQ-13 merges) |

## Phase 1 — MemoryMiddleware

| ID | Description | Effort |
| --- | --- | --- |
| S1 | PostgreSQL schema: memory_entries table + pgvector index | Small |
| S2 | Post-conversation memory extraction background task (LLM-powered) | Medium |
| S3 | Embedding + pgvector similarity search for retrieval | Medium |
| S4 | MemoryMiddleware: retrieve top-K and prepend to system prompt | Medium |
| S5 | Worker config fields: enable_memory, ttl_days, max_memories, similarity | Small |
| S6 | WorkerUpdateRequest extension for memory config | Small |
| S7 | Admin UI: Memory section in Worker Config panel + clear action | Medium |
| S8 | Sub-agent read-only memory access (no write) | Small |
| S9 | Nightly TTL cleanup job | Small |
| S10 | Unit tests: extraction, storage, retrieval, TTL expiry | QA |

## Phase 2 — RetryMiddleware

| ID | Description | Effort |
| --- | --- | --- |
| S11 | RetryMiddleware with exponential backoff (1s, 2s, 4s, max 3 attempts) | Small |
| S12 | Retryable vs non-retryable error classification | Small |
| S13 | Audit hook: log tool_retry events | Small |
| S14 | Unit tests: retry on 429, 503; no retry on 4xx; respects GraphBubbleUp | QA |

## Phase 3 — TokenBudgetMiddleware

| ID | Description | Effort |
| --- | --- | --- |
| S15 | TokenBudgetMiddleware: thread-local token accumulator, warn at 80%, hard stop at 100% | Medium |
| S16 | budget_exceeded SSE event + graceful synthesis prompt | Small |
| S17 | Worker config: max_tokens_per_query, token_budget_warn_pct | Small |
| S18 | Admin UI: token budget fields in Worker Config panel | Small |
| S19 | Unit tests: warn threshold, hard stop, no-limit mode | QA |

## Phase 4 — HumanInTheLoopMiddleware

| ID | Description | Effort |
| --- | --- | --- |
| S20 | HumanInTheLoopMiddleware: intercept matching tool_calls in after_model hook | Medium |
| S21 | hitl_pending_registry + pause/resume mechanism | Medium |
| S22 | POST /api/chat/hitl-response endpoint | Small |
| S23 | hitl_timeout_seconds auto-reject background task | Small |
| S24 | SSE events: hitl_required, hitl_approved, hitl_rejected, hitl_timed_out | Small |
| S25 | Frontend: HITL modal dialog + countdown timer in mcp-agent.html | Medium |
| S26 | Worker config: hitl_triggers, hitl_timeout_seconds + admin UI | Small |
| S27 | Audit hook: log hitl_triggered events | Small |
| S28 | Unit tests: trigger match, approve, reject, timeout | QA |

## Phase 5 — AuditMiddleware

| ID | Description | Effort |
| --- | --- | --- |
| S29 | PostgreSQL schema: audit_log table + indexes | Small |
| S30 | AuditMiddleware: log all hooks (model_call, model_response, tool_call, tool_result) | Medium |
| S31 | Sensitive arg redaction (configurable regex in application.properties) | Small |
| S32 | Nightly retention cleanup job | Small |
| S33 | Admin UI: Audit Log tab with filters, pagination, session drill-down, CSV export | Large |
| S34 | Worker config: audit_retention_days + admin UI | Small |
| S35 | Unit tests: all event types logged, redaction, retention cleanup | QA |

## Phase 6 — Integration & UAT

| ID | Description | Effort |
| --- | --- | --- |
| S36 | Integrate all 5 middlewares into create_agent_for_worker() in correct chain order | Medium |
| S37 | Full regression: all existing UAT Phase 1–4 tests pass on feature branch | QA |
| S38 | REQ-14 UAT suite (MEM-*, RET-*, BDG-*, HIT-*, AUD-* tests) | QA |
| S39 | Performance: confirm memory retrieval <100ms p95 per query | QA |
| S40 | PR to main with squash merge | DevOps |

# 8. QA Test Plan

## 8.1 Memory Tests

| ID | Test | Expected |
| --- | --- | --- |
| MEM-01 | Conversation ends — memory extraction runs | BackgroundTask fires; LLM extracts facts; stored in memory_entries |
| MEM-02 | Conversation with nothing memorable | Empty array returned; no rows inserted |
| MEM-03 | Next query — relevant memory retrieved | Top-K memories prepended to system prompt before model call |
| MEM-04 | Next query — irrelevant topic | No memories retrieved (below similarity threshold) |
| MEM-05 | Memory TTL expired | Excluded from retrieval; deleted by nightly cleanup |
| MEM-06 | Sub-agent reads memory | Retrieves correctly using same worker_id + user_id |
| MEM-07 | Sub-agent write attempt | No extraction triggered; memory_entries unchanged after sub-agent run |
| MEM-08 | Worker memory disabled (enable_memory=false) | MemoryMiddleware is a no-op; no DB calls; no prompt injection |
| MEM-09 | Admin clears all memories for user | All rows for that user_id + worker_id deleted; confirmed via audit log |
| MEM-10 | max_memories_per_query=3 | At most 3 memories injected regardless of similarity results |

## 8.2 Retry Tests

| ID | Test | Expected |
| --- | --- | --- |
| RET-01 | Tool returns HTTP 429 | RetryMiddleware retries up to 3× with backoff; succeeds on retry |
| RET-02 | Tool returns HTTP 503 all 3 attempts | After max retries, raises to ToolErrorHandlingMiddleware; error ToolMessage returned |
| RET-03 | Tool returns HTTP 404 | No retry; immediately raises to ToolErrorHandlingMiddleware |
| RET-04 | Tool raises GraphBubbleUp | Not retried; re-raised immediately |
| RET-05 | Retry succeeds on attempt 2 | tool_retry audit event logged for attempt 1; tool_result logged for attempt 2 |
| RET-06 | max_tool_retries=1 | Only 1 retry before escalating to ToolErrorHandlingMiddleware |

## 8.3 Token Budget Tests

| ID | Test | Expected |
| --- | --- | --- |
| BDG-01 | Query uses 85% of budget | Warning injected into next model call system prompt |
| BDG-02 | Query exceeds 100% of budget | Agent run terminated; synthesis prompt sent; budget_exceeded SSE event emitted |
| BDG-03 | max_tokens_per_query=None (default) | TokenBudgetMiddleware is a no-op; no token tracking |
| BDG-04 | Multi-agent worker: sub-agent token counts | Sub-agent tokens are separate from lead agent budget; lead budget tracks only lead |
| BDG-05 | Budget exceeded on turn 3 of 10 | Agent wraps up gracefully with available context; does not hard-crash |

## 8.4 Human-in-the-Loop Tests

| ID | Test | Expected |
| --- | --- | --- |
| HIT-01 | Tool matches hitl_triggers pattern | hitl_required SSE event emitted; agent pauses; frontend dialog appears |
| HIT-02 | User approves HITL | POST hitl-response {approved: true}; tool executes; agent continues |
| HIT-03 | User rejects HITL | POST hitl-response {approved: false}; rejection ToolMessage sent; agent continues without tool |
| HIT-04 | HITL timeout | Auto-rejects after hitl_timeout_seconds; hitl_timed_out SSE event; agent continues |
| HIT-05 | Tool does not match any trigger | No HITL; tool executes immediately |
| HIT-06 | hitl_triggers empty (default) | HumanInTheLoopMiddleware is a no-op |
| HIT-07 | Multiple HITL tools in one model response | Each is processed sequentially; separate hitl_id per tool |

## 8.5 Audit Tests

| ID | Test | Expected |
| --- | --- | --- |
| AUD-01 | Normal query completes | model_call, model_response, tool_call, tool_result rows in audit_log |
| AUD-02 | Tool fails with error | tool_result row with error_msg; duration_ms recorded |
| AUD-03 | Tool retried | tool_retry row logged for failed attempt; tool_result for successful attempt |
| AUD-04 | HITL triggered and approved | hitl_triggered row with outcome=approved |
| AUD-05 | Budget exceeded | budget_exceeded row with tokens_used, budget, pct_used |
| AUD-06 | Sensitive args in tool call | Redacted before storage; original not recoverable from audit_log |
| AUD-07 | audit_retention_days=30 | Nightly cleanup deletes rows older than 30 days |
| AUD-08 | Admin audit log viewer: filter by user | Returns only rows for that user_id across all sessions |
| AUD-09 | Admin exports CSV | Downloaded CSV matches filtered table rows exactly |

## 8.6 Regression

| ID | Test | Expected |
| --- | --- | --- |
| REG-01 | All REQ-13 UAT tests pass | Zero regressions from new middleware chain positions |
| REG-02 | All existing UAT Phase 1–4 tests pass | Platform behaviour unchanged for single-agent workers with all defaults |
| REG-03 | Memory disabled worker — identical to REQ-13 behaviour | No DB calls, no prompt modification, no performance impact |
| REG-04 | No audit_log growth on memory-only queries (no tools called) | model_call and model_response events only; no spurious tool rows |

# 9. Performance Considerations

## 9.1 MemoryMiddleware Latency

Memory retrieval adds a pgvector cosine similarity query per model call. With a properly indexed table and <= 100K rows per worker/user pair, p95 retrieval latency should be under 100ms. The embedding of the query (to compute similarity) uses the same model as the main agent — this is the dominant cost.

Mitigation: cache the query embedding for the duration of a session (same query embedding reused across multiple model calls in the same turn). Extraction runs as a BackgroundTask — zero impact on response latency.

## 9.2 AuditMiddleware Throughput

Audit writes are async fire-and-forget (FastAPI BackgroundTask). They do not block the SSE stream. At 10 tool calls per query with 50 concurrent users = 500 writes/min, well within PostgreSQL capacity.

## 9.3 pgvector Dependency

pgvector is a PostgreSQL extension, not a new service. It installs via: CREATE EXTENSION vector. No additional infrastructure required beyond the REQ-07 PostgreSQL instance.

## 9.4 Storage Estimates

| Table | Row Size | Estimate @ 50 users, 365 days |
| --- | --- | --- |
| memory_entries | ~6.5 KB (1536-dim vector + text) | ~50K rows (~325 MB) |
| audit_log | ~1 KB per event | ~5M rows (~5 GB/year) |

Audit table will dominate storage. Partition by month and use retention cleanup to keep it bounded. 5 GB/year at 50 users is manageable on standard PostgreSQL. Re-evaluate at 500+ users.

# 10. File Summary

| File | Status | Lines | Component |
| --- | --- | --- | --- |
| agent/middlewares/memory.py | New | ~200 | MemoryMiddleware |
| agent/middlewares/retry.py | New | ~90 | RetryMiddleware |
| agent/middlewares/token_budget.py | New | ~120 | TokenBudgetMiddleware |
| agent/middlewares/hitl.py | New | ~160 | HumanInTheLoopMiddleware |
| agent/middlewares/audit.py | New | ~140 | AuditMiddleware |
| agent/memory_extractor.py | New | ~120 | Post-conversation extraction |
| db/migrations/014_memory.sql | New | ~30 | memory_entries schema |
| db/migrations/014_audit.sql | New | ~25 | audit_log schema |
| agent/agent.py | Modified | +15 | Chain integration |
| agent_server.py | Modified | +60 | HITL endpoint, config fields, SSE events |
| public/admin.html | Modified | +180 | Memory UI, budget UI, HITL config, Audit Log tab |
| public/mcp-agent.html | Modified | +90 | HITL modal dialog + SSE handlers |
| Total new lines |  | ~885 |  |
| Total modified lines |  | ~345 | pgvector only new infrastructure dep |

# 11. Out of Scope

- Cross-worker memory sharing — memory is scoped per worker per user; sharing across workers is a separate privacy and access control decision

- Real-time memory updates during a session — memories are extracted post-conversation only; no mid-session updates

- User-facing memory management UI — users cannot view or delete their own memories in this REQ; admin-only for now

- Memory search as an explicit tool — the agent cannot call a "search_my_memories" tool; injection is automatic and invisible

- HITL for sub-agents — only the lead agent's tool calls are checked against hitl_triggers; sub-agent tool calls are not paused

- Audit log query API — no public REST API for audit log; admin UI only in this REQ

- Distributed audit log (Kafka, etc.) — PostgreSQL is sufficient at current scale; streaming architecture deferred

# 12. Dependencies on Other REQs

| REQ | Relationship |
| --- | --- |
| REQ-13 (Multi-Agent) | Must merge first. REQ-14 adds to the middleware chain established in REQ-13. MemoryMiddleware slot was reserved at position 4. |
| REQ-07 (PostgreSQL) | Both memory_entries and audit_log tables require the PostgreSQL instance from REQ-07. pgvector extension must be enabled on that instance. |
| REQ-12 (S3 / Multi-pod) | hitl_pending_registry is in-memory. At multi-pod scale it needs Redis (same as REQ-13 task registry). Single-pod is sufficient for now. |
| REQ-08 (Iceberg / S3) | No dependency in this REQ. Audit log may eventually be mirrored to Iceberg for long-term analytics, but that is a future enhancement. |